CIVIC VOICE

AI Module — Personal Implementation Plan

Your Role: AI Engineer  |  Duration: 3 Weeks  |  Level: Beginner

⚠ REALITY CHECK: All 5 AI components in 3 weeks as a beginner is ambitious. This plan gives you the fastest, most practical path using pre-trained models and lightweight libraries — not building from scratch. Follow it in order. Do not skip weeks.

# 1. Your Scope & Strategy

You own all five AI components. Here is what each one actually means in practice, and the smart shortcut to use given your timeline and experience level.

| Component | What it does in Civic Voice | Your Approach (Beginner-Safe) |
| --- | --- | --- |
| CNN Image Classifier | Looks at the photo attached to a complaint and labels it (e.g. Pothole, Garbage, Broken Light) | Fine-tune MobileNetV2 on ~200 images using TensorFlow/Keras transfer learning — 10 lines of code |
| NLP Text Tagger | Reads the complaint description and extracts the issue category and key details | Use spaCy with a simple text classifier — no deep learning needed, fast to train |
| Sentiment Analysis | Detects how urgent or angry the complaint sounds (Urgent / Neutral / Mild) | Use VADER (rule-based, no training needed) — works out of the box in 3 lines |
| Priority Scoring + Routing | Combines all AI outputs into a 1–100 score and picks the right department | Pure Python logic — a weighted formula you write yourself, no ML needed |
| Chatbot | Guides users through complaint submission and answers status questions | Use a simple rule-based flow with keyword matching — no Rasa/Dialogflow needed for MVP |

# 2. Before You Start — Environment Setup (Day 0)

Do this before Week 1 begins. It takes 1–2 hours and must be working before you write a single model.

### Install Python & tools

pip install tensorflow opencv-python spacy vaderSentiment flask pillow scikit-learn numpy

python -m spacy download en_core_web_sm

### Folder structure for your AI service

ai/

main.py ← Flask API entry point

cnn/

train.py ← CNN training script

predict.py ← Load model + run inference

model.h5 ← Saved trained model (generated after training)

nlp/

train_nlp.py ← spaCy text classifier training

predict_nlp.py ← Load + predict category from text

sentiment/

sentiment.py ← VADER sentiment scorer

priority/

score.py ← Priority scoring + routing logic

chatbot/

chatbot.py ← Rule-based chatbot logic

data/

images/ ← Your labeled training images

complaints.csv ← Text complaint samples for NLP training

💡 TIP: Create a GitHub repo now and commit after every working component. Your teammates' Node.js backend will call your Flask API — agree on the endpoint contract (see Section 6) before Week 2.

# 3. Week 1 — CNN Image Classifier + NLP Text Tagger

Goal by end of Week 1: Given a complaint photo + text, your code returns a category label (e.g. 'Pothole', 'Garbage') with a confidence score.

## Days 1–2: Collect & Label Training Images

This is the most important step. Your CNN is only as good as your training data. You need ~150–200 images across 5 categories.

| Task | What to do / What to produce |
| --- | --- |
| Categories | Use these 5: Pothole, Garbage/Waste, Broken Streetlight, Water Leak, Damaged Road Marking |
| How to collect | Google Images, Bing Images, or open datasets: SeeClickFix (seeclickfix.com), COCO dataset, or take real photos |
| How many | 30–40 images per category minimum. 50+ is better. More = more accurate model. |
| Folder structure | data/images/pothole/, data/images/garbage/, data/images/streetlight/, etc. |
| Labeling | The folder name IS the label. No extra labeling tool needed with Keras ImageDataGenerator. |
| Deliverable | A data/images/ folder with 5 subfolders, each containing 30+ JPG/PNG images |

⚠ DO NOT skip this step or use too few images. If you have fewer than 20 per category, your model will be unreliable. Quality over quantity — make sure images actually show the issue clearly.

## Day 3: Train the CNN (MobileNetV2 Transfer Learning)

You will use MobileNetV2, a lightweight CNN pre-trained on millions of images. You are not training from scratch — you are just teaching the last layer to recognize your 5 categories. This is called transfer learning.

| Task | What to do / What to produce |
| --- | --- |
| File | ai/cnn/train.py |
| Library | TensorFlow / Keras |
| Model | MobileNetV2 with frozen base layers + custom Dense output layer (5 classes) |
| Training time | ~15–30 minutes on CPU for 200 images, 10 epochs |
| What to produce | A saved model file: ai/cnn/model.h5 |
| Target accuracy | Aim for >75% validation accuracy. Below 60% means you need more/better images. |
| Key code concept | ImageDataGenerator for loading + augmenting images; model.fit(); model.save() |

💡 BEGINNER TIP: Use Google Colab (colab.research.google.com) if training is slow on your laptop. It gives you free GPU. Upload your images folder, run train.py, download model.h5.

## Day 4: CNN Prediction Function + Test It

| Task | What to do / What to produce |
| --- | --- |
| File | ai/cnn/predict.py |
| Input | Path to an image file (JPG/PNG) |
| Output | {'category': 'Pothole', 'confidence': 0.87} |
| Steps | Load model.h5 → preprocess image (resize to 224x224, normalize) → model.predict() → return top class + score |
| Test it | Run predict.py on 10 images you did NOT train on. Check if categories are correct. |
| Fallback rule | If confidence < 0.60, return category = 'Uncategorized' so the backend knows to flag for manual review |
| Deliverable | predict.py that takes an image path and returns a JSON-like dict |

## Day 5: NLP Text Tagger with spaCy

The NLP tagger reads the complaint text and classifies it into the same 5 categories. It also extracts keywords (location hints, issue type). You will use spaCy's built-in text classifier — no deep learning needed.

| Task | What to do / What to produce |
| --- | --- |
| File | ai/nlp/train_nlp.py + ai/nlp/predict_nlp.py |
| Library | spaCy (en_core_web_sm) |
| Training data | Create a CSV: complaints.csv with columns 'text' and 'category'. Write 20–30 sample sentences per category manually — this takes ~2 hours but is the most important thing you do today. |
| Example rows | 'Large pothole near market road, vehicle damaged' → Pothole; 'Garbage pile not collected for 3 days' → Garbage |
| Training | Use spaCy's TextCategorizer component. Train for ~20 iterations. Save the model. |
| Output | {'category': 'Pothole', 'keywords': ['pothole', 'market road'], 'confidence': 0.81} |
| Deliverable | predict_nlp.py that takes a complaint string and returns category + keywords |

# 4. Week 2 — Sentiment Analysis + Priority Scoring + Flask API

Goal by end of Week 2: A running Flask API that accepts a complaint (text + image) and returns the full AI analysis as JSON — ready for your teammates' Node.js backend to call.

## Day 6: Sentiment Analysis with VADER

VADER (Valence Aware Dictionary and sEntiment Reasoner) is a rule-based sentiment tool built for social-media-style short text. It requires zero training — you install it and it works immediately.

| Task | What to do / What to produce |
| --- | --- |
| File | ai/sentiment/sentiment.py |
| Library | vaderSentiment (pip install vaderSentiment) |
| Input | Complaint text string |
| How it works | VADER gives a compound score: -1.0 (very negative) to +1.0 (positive). For complaints, negative = more urgent. |
| Your mapping | compound < -0.5 → 'Urgent' ¦ -0.5 to -0.1 → 'Moderate' ¦ > -0.1 → 'Mild' |
| Output | {'sentiment': 'Urgent', 'compound_score': -0.72} |
| Time needed | ~1–2 hours total including testing. This is the easiest component. |

💡 VADER works especially well on complaint text because it picks up words like 'terrible', 'dangerous', 'urgent', 'immediately', 'broken'. You do not need to train it — just map its output to your 3 urgency levels.

## Day 7: Priority Score + Department Routing Logic

This is pure Python — no machine learning. You combine the outputs of your three AI modules (CNN, NLP, Sentiment) plus context (location, repeat complaints) into a final priority score from 0–100, then map it to a department.

| Task | What to do / What to produce |
| --- | --- |
| File | ai/priority/score.py |
| Inputs | category (str), confidence (float), sentiment_label (str), location (str), is_repeat (bool) |
| Formula | base_score = confidence * 40 ← how sure the AI is |
|  | + sentiment_boost: Urgent=40, Moderate=20, Mild=5 |
|  | + repeat_boost: +15 if same location complained before |
|  | = final_score capped at 100 |
| Department map | Pothole → Roads Dept ¦ Garbage → Sanitation ¦ Streetlight → Electricity ¦ Water Leak → Water Dept ¦ Damaged Road → Roads Dept |
| SLA mapping | score > 70 → High Priority (resolve in 24h) ¦ 40–70 → Medium (3 days) ¦ <40 → Low (7 days) |
| Output | {'priority_score': 78, 'priority_level': 'High', 'department': 'Roads Department', 'sla_days': 1} |

## Days 8–9: Build the Flask API — /analyze Endpoint

This is the integration layer. Your Flask API is what your teammates' Node.js backend will call. It receives a complaint and returns the complete AI analysis in one JSON response.

| Task | What to do / What to produce |
| --- | --- |
| File | ai/main.py |
| Framework | Flask (pip install flask) |
| Endpoint | POST /analyze |
| Request | multipart/form-data with fields: 'text' (string) and 'image' (file, optional) |
| Processing flow | 1. Receive text + image → 2. Run CNN on image (if present) → 3. Run NLP on text → 4. Fuse category (CNN wins if confidence > 0.7, else NLP) → 5. Run VADER on text → 6. Compute priority score → 7. Return full JSON |
| Response JSON | { category, confidence, source (cnn/nlp/fused), keywords, sentiment, sentiment_score, priority_score, priority_level, department, sla_days } |
| Error handling | If image missing → use NLP only. If text empty → use CNN only. Always return a valid response. |
| Run command | python main.py → Flask starts on http://localhost:5000 |

💡 Tell your teammates: 'Call POST http://localhost:5000/analyze with form-data fields text and image. You will get back a JSON with category, department, and priority_score.' Share the exact response format so they can build around it.

## Day 10: End-to-End API Testing

| Task | What to do / What to produce |
| --- | --- |
| Tool | Postman or curl |
| Test 1 | Send text only (no image) → verify NLP category + sentiment returned correctly |
| Test 2 | Send image only (no text) → verify CNN category returned, sentiment defaults to Mild |
| Test 3 | Send both text + image → verify fusion logic picks the higher-confidence source |
| Test 4 | Send text with words like 'dangerous', 'urgent', 'broken' → verify Urgent sentiment |
| Test 5 | Send a vague text like 'there is a problem' → verify low confidence + Uncategorized fallback |
| Fix bugs | Address any errors in the fusion logic, image pre-processing, or JSON formatting |
| Deliverable | A Flask API that passes all 5 tests. Share the running URL with your Node.js teammate. |

# 5. Week 3 — Chatbot + Polish + Integration + Buffer

Goal by end of Week 3: Chatbot working in the frontend, full pipeline tested with real Node.js calls, model accuracy evaluated, and everything documented.

## Days 11–12: Rule-Based Chatbot

For your MVP, you do NOT need Rasa or Dialogflow. A well-structured rule-based chatbot with keyword matching handles 90% of what users will ask. Build it as a simple Python module that your Flask API exposes.

| Task | What to do / What to produce |
| --- | --- |
| File | ai/chatbot/chatbot.py |
| Approach | Keyword matching with intent detection — no ML needed |
| Endpoint | POST /chat (add to main.py) |
| Request | { 'message': 'What is the status of my complaint?', 'complaint_id': 'ABC123' } |
| Intents to handle | submit_complaint: 'how do I file', 'report issue', 'submit complaint' |
|  | check_status: 'status', 'track', 'update', 'my complaint' |
|  | greeting: 'hi', 'hello', 'hey' |
|  | help: 'help', 'what can you do', 'options' |
|  | fallback: anything else → 'I did not understand. Please choose: 1) File complaint 2) Track complaint 3) Help' |
| Response | { 'reply': '...', 'intent': 'check_status', 'action': 'redirect_to_tracking' } |
| Status lookup | For check_status intent, call your Node.js API to fetch real complaint status by ID and include it in the reply |

💡 Make the chatbot replies warm and helpful, not robotic. Instead of 'Intent not recognized', say 'I am not sure I understood that. Can I help you file a new complaint or track an existing one?'

## Day 13: Model Evaluation & Accuracy Report

You need numbers to put in your project report. Spend this day properly evaluating your CNN and NLP models on data they have NOT seen before.

| Task | What to do / What to produce |
| --- | --- |
| CNN evaluation | Hold out 20% of images before training (test set). Run predict.py on all test images. Calculate accuracy per category. |
| NLP evaluation | Hold out 20% of complaint samples. Run predict_nlp.py on them. Calculate accuracy. |
| Metrics to report | Accuracy (overall %) ¦ Precision per class ¦ Recall per class ¦ F1 score |
| Tool | from sklearn.metrics import classification_report — gives you all metrics in one call |
| Confusion matrix | Use sklearn.metrics.confusion_matrix to see which categories get confused with each other |
| Target benchmarks | CNN: >75% accuracy ¦ NLP: >80% accuracy ¦ Sentiment: VADER is validated at ~85% on short text |
| Deliverable | A short evaluation report (can be a .txt or .md file) with accuracy numbers for your project documentation |

## Days 14–15: Integration, Edge Cases & Buffer

| Task | What to do / What to produce |
| --- | --- |
| Integration test | Ask your Node.js teammate to send real complaint submissions from the frontend to your Flask API and verify the full flow works end-to-end |
| Edge case: empty image | If user submits no photo, CNN is skipped — NLP alone determines category. Verify this path works. |
| Edge case: non-civic image | If someone uploads a selfie or irrelevant image, CNN confidence will be low. Verify Uncategorized fallback triggers. |
| Edge case: very short text | 'Road broken' has little context. Verify NLP still returns a reasonable category. |
| Performance check | Time how long /analyze takes. Target: < 3 seconds. If slower, investigate: image pre-processing is usually the bottleneck. |
| Buffer time | Use remaining time to fix bugs found during integration. Do NOT start new features. |
| Final deliverable | All 5 AI components working, Flask API responding correctly, chatbot live, evaluation numbers documented. |

# 6. API Contract — Share This with Your Team

Your teammates' Node.js backend needs to know exactly how to call your Flask API. Share this contract with them on Day 1 of Week 2 (when your API is ready).

### POST /analyze — Main AI Analysis

| Task | What to do / What to produce |
| --- | --- |
| URL | http://localhost:5000/analyze (swap localhost for your deployed URL later) |
| Method | POST |
| Content-Type | multipart/form-data |
| Field: text | String — the complaint description (required) |
| Field: image | File — JPG/PNG photo (optional) |
| Field: location | String — location text from the form (optional, used for routing) |
| Field: complaint_id | String — DB id of the complaint, for repeat-complaint detection (optional) |

// Example response from POST /analyze

{

"category": "Pothole",

"confidence": 0.87,

"source": "cnn", // "cnn" ¦ "nlp" ¦ "fused"

"keywords": ["pothole", "main road", "vehicle damage"],

"sentiment": "Urgent", // "Urgent" ¦ "Moderate" ¦ "Mild"

"sentiment_score": -0.72,

"priority_score": 82, // 0-100

"priority_level": "High", // "High" ¦ "Medium" ¦ "Low"

"department": "Roads Department",

"sla_days": 1

}

### POST /chat — Chatbot

| Task | What to do / What to produce |
| --- | --- |
| URL | http://localhost:5000/chat |
| Method | POST |
| Content-Type | application/json |
| Body | { 'message': string, 'complaint_id': string (optional) } |
| Response | { 'reply': string, 'intent': string, 'action': string } |

# 7. Libraries Quick Reference

| Library | What it does | Install command | Used in |
| --- | --- | --- | --- |
| TensorFlow / Keras | Deep learning framework for CNN | pip install tensorflow | CNN Image Classifier |
| OpenCV (cv2) | Image reading, resizing, preprocessing | pip install opencv-python | CNN preprocessing |
| spaCy | NLP: tokenization, text classification | pip install spacy | NLP Text Tagger |
| vaderSentiment | Rule-based sentiment analysis | pip install vaderSentiment | Sentiment Analysis |
| scikit-learn | Evaluation metrics, confusion matrix | pip install scikit-learn | Model evaluation |
| Flask | Lightweight Python web API framework | pip install flask | API (main.py) |
| Pillow (PIL) | Image file handling in Python | pip install pillow | CNN preprocessing |
| numpy | Array math for model inputs/outputs | pip install numpy | All AI modules |

# 8. Daily Progress Checklist

Tick these off as you go. If you fall behind by 2+ days, skip the chatbot (Week 3, Days 11–12) and focus on making the Flask API solid.

### Week 1

- Day 0:  Environment installed, folder structure created, GitHub repo set up

- Day 1:  Images collected for at least 3 categories (30+ each)

- Day 2:  Images collected for all 5 categories, folders organized

- Day 3:  train.py written and run, model.h5 saved, validation accuracy > 60%

- Day 4:  predict.py working, tested on 10 unseen images, fallback logic added

- Day 5:  complaints.csv written (100+ rows), NLP model trained, predict_nlp.py working

### Week 2

- Day 6:  sentiment.py working, 3 urgency levels tested on 10 sample complaints

- Day 7:  score.py working, priority formula tested, department mapping complete

- Day 8:  main.py Flask app created, /analyze endpoint skeleton up and running

- Day 9:  Full fusion logic in /analyze working, JSON response correct

- Day 10:  All 5 Postman tests passing, API shared with Node.js teammate

### Week 3

- Day 11:  chatbot.py written, all 5 intents handled, /chat endpoint added to main.py

- Day 12:  Chatbot tested with 20+ sample messages, fallback working

- Day 13:  Model evaluation done, accuracy numbers written up for project report

- Day 14:  End-to-end integration test with Node.js backend complete

- Day 15:  All edge cases handled, performance acceptable (<3s), code committed

⚠ IF YOU FALL BEHIND: Sentiment + Priority Scoring are the easiest — always ship those. CNN is most impressive for demo. NLP is most useful for text-only complaints. Chatbot is the most skippable if pressed for time.

# Final Note

You are building something real and impressive. The key insight is this: you do not need to invent new AI — you need to assemble the right tools. MobileNetV2, spaCy, and VADER are production-grade tools used in real applications. Your job is to connect them well and expose them through a clean API.

Start with the data (images + complaint CSV). Everything else depends on it. Good luck!

Civic Voice — AI Module Personal Plan  |  3 Weeks  |  Beginner-Friendly